Test Plan Document Scenario 2 – E-Commerce Web &

Mobile Platform (ShopEase)

1. Project Overview

Project Name: ShopEase

Domain: E-Commerce

Application Type: Web + Mobile

Release Version: v5.0

Methodology: Agile

Environments: QA, Staging, Production

2. Objectives

- Validate end-to-end functionality of the ShopEase platform.

- Ensure stable and secure customer shopping experience.

- Identify defects early and reduce production issues.

- Ensure high performance during peak traffic.

3. Scope

In Scope:

- User onboarding

- Product search & browsing

- Cart management

- Checkout & payment

- Order management

- Refund & returns

- Offers & discounts

Out of Scope:

- Backend data migration testing

- Third-party inventory system internal testing

4. Test Strategy

Testing Types:

- Functional Testing

- Automation Testing

- API Testing

- Performance Testing

- Security Testing

- Accessibility Testing

- Compatibility Testing

Manual vs Automation: 40% Manual, 60% Automation

5. Test Approach

- Requirement analysis & test design

- Test case creation

- Automation scripting

- Test execution

- Defect reporting & re-testing

- Regression testing

- Final validation

6. Test Environment

- QA & Staging environments

- Browsers: Chrome, Firefox, Safari

- Devices: Android, iOS

7. Automation Strategy

- UI Automation using Playwright

- Mobile Automation using Appium

- API Automation using REST Assured

- CI/CD Integration with GitHub Actions

8. Entry Criteria

- Approved requirements

- Stable build available

- Test data readiness

- Environment availability

9. Exit Criteria

- 95% test cases executed

- No critical defects open

- All high priority defects fixed

- Test summary report approved

10. Roles & Responsibilities

- QA Lead: Test planning, coordination, reporting

- Automation Engineers: Script development, maintenance

- Manual Testers: Test execution & validation

11. Risks & Mitigation

Risk: High traffic spikes

Mitigation: Performance & load testing

Risk: Payment failures

Mitigation: Extensive integration & negative testing

12. Metrics & Reporting

- Test execution progress

- Defect density

- Automation coverage

- Pass/Fail rate